Week 6 – SRD Writing & Task Tracking

Logistics

| Time: | 1:30 PM – 2:15 PM |
| --- | --- |
| Date: | 29 Oct 2025. |
| Attendees: | Maeesa, Russell, Joel, Seher, Toney, Oscar, Jamaal. |
| Please Bring/Read: | SRD section drafts + Trello updates. |
| Meeting purpose | To review Week 6 tasks, amend incomplete items, and ensure all members understand GitHub branching and merging before Week 7. |

Agenda

| Item | Time | Agenda Item | Presenter |
| --- | --- | --- | --- |
| 1 | 1:30-1:45 | Catch up on Week 6 tasks and amend incomplete work | All |
| 2 | 1:45 – 1:55 | Check progress on SRD sections and appendices | All |
| 3 | 1:55 – 2:05 | Review GitHub layout, creating branches, and merging | Maeesa |
| 4 | 2:05 – 2:15 | Set next actions and prepare for Week 7 tasks | Maeesa |

Closed Actions

| No | Action | Who | When | Status or comment |
| --- | --- | --- | --- | --- |
| 1 | Evidence folders for GitHub and Meeting Notes set up | Maeesa | 29 oct | done |
| 2 | SRD sections updated by each member. | all | 29 oct | In progress |

Open Actions

| No | Action/Discussion | Who | When | Status or comment |
| --- | --- | --- | --- | --- |
| 1. | Create personal GitHub branches (if not done) | all | 5 nov | In progress |
| 2. | Learn how to merge branches and stay up to date with the new GitHub layout | all | 5 nov | In progress |
| 3. | Continue SRD section updates: Joel – 4.1 + Appendix B Russell – 5.5 Oscar – Appendix E + 5.2 + 3.2 Toney – 1.1, 4, 6.5 Jamaal – 3.2, 5.3 Seher – 4.3, 1.2 Maeesa – Move onto Week 7 tasks | Listed members | 5 nov | In progress |
| 4. | Prepare agenda for Week 7 SRD review meeting | Maeesa | 5 nov | In progress |

Next Meeting Details: Week 7 – SRD Final Editing & Submission Review (5 Nov 2025)