Week 7: SRD Progress Review & Upload Planning

Logistics

| Time: | 11:00- 11:40 |
| --- | --- |
| Date: | 5th November 2025 |
| Attendees: | Maeesa, Oscar, Jamaal |
| Please Bring/Read: | SRD draft sections, GitHub access |
| Meeting purpose | To review current SRD progress, confirm remaining tasks before submission, and plan upload process for each member |

Agenda

| Item | Time | Agenda Item | Presenter |
| --- | --- | --- | --- |
| 1 | 11;00-11;25 | Check progress on SRD sections for each member | Maeesa |
| 2 | 11:25-11:35 | Discuss remaining tasks and the GitHub upload process | Oscar, Jamaal |
| 3 | 11:35 – 11:40 | Plan Week 8 in class meeting (led by Jamaal next week) | Maeesa |
| 4 | ... |  |  |

Closed Actions

| No | Action | Who | When | Status or comment |
| --- | --- | --- | --- | --- |
| 1 | Maeesa completed sections 6.1, 6.2, 6.4, 6.6 + Appendix G | Maeesa | 5 Nov | done |
| 2 | Jamaal: 3.2, fr3 and 4,5.3 done | Jamaal | 5 Nov | done |
| 3 | Oscar 3.2, 5.2, appendix e done | Oscar | 5 Nov | done |

Open Actions

| No | Action/Discussion | Who | When | Status or comment |
| --- | --- | --- | --- | --- |
| 1. | Do flow chart for 5.6 Appendix B | Jamaal | 11 nov | In progress |
| 2. | Ensure all drafts are uploaded to personal branches under the Term 1A folder | all | 11 nov | In progress |
| 3. | Demonstrate pull requests and branch updates for other members next week | Jamaal | 11 nov | In progress |
| 4. | Fill out GitHub folders | all | 11 nov | In progress |
| 5 | Update Trello cards to show completion | all | 5 nov | In progress |

Next Meeting Details:

What needs to be done on the 11th of November:

- Everyone needs to complete all sections by the 11th.

- After completing all sections

- Open GitHub, go to your branch first, and upload the content into the right folders. E.g. your completed sections should go in term 1a/srd report/drafts/your name

- Look at the other folders and fill them in correctly- look at what I've done for reference.

- Once you have updated your branch, do a pull request, and I will view the pull request and put it in the main branch.

- In your own time, update your ask cards on Trello.

For Jamaal:

- Show everyone how to update their own branch and make pull requests.

- ( I have already updated everyone's branch, so it's the same as main)

- Make sure all sections are completed by everyone- no sections should be outstanding after the 11th

- Send an email to me to confirm all sections are completed.

Final meeting on Thursday, the 13th of November: MEETING ROOM: MB208 TIME: 11 am to 3 pm

- Make sure everyone has uploaded their drafts

- Make sure all sections are done

- Make sure the folders in GitHub are filled in and correct

- Make sure the report is the correct length (2000 words) and is completed.

- Toney, Dia Seher maeesa: check if the final report matches the mark scheme

- Russell,  Joel, Oscar, Jamaal: check your diagrams against the mark scheme/ module lecture notes

- Submit both the report and design alliance in PDF format to Blackboard.