Software Requirements and Design (SRD)

Project Title: PixelPals
Module: CS2TP Team Project
Date: 19.10.2025
Version: Draft 1.0

Table of Contents

Contents

1. Team Information	2

1.1 Team Members and Roles	2

1.2 Belbin Roles	2

1.3 Team Logo and Identity	3

2. Project Description	3

2.1 Project Overview	3

2.2 Vision and Objectives	3

2.3 Target Audience	3

2.4 Technologies and Tools	3

3. Functional Requirements	4

3.1 Introduction	4

3.2 Requirement List (FR1–FR5)	4

4. Non-Functional Requirements	4

4.1 Performance	4

4.2 Security	4

4.3 Usability and Accessibility	5

4.4 Maintainability	5

5. Use Cases and Design	6

5.1 Use Case Diagram (optional)	6

5.2 Use Cases – Products	6

5.3 Use Cases – Login & Basket	6

5.4 Interface Wireframes	6

5.5 Database Design (ERD)	6

5.6 Flow Diagrams (Admin/User Journey)	6

5.7 Site Map	6

6. Project Management	7

6.1 Development Methodology	7

6.2 Project Planning Tools (Trello)	7

Table 6.2.1: Trello Lists and Their Purpose	7

6.3 Communication and Collaboration	9

6.4 Version Control and File Management (GitHub)	9

6.5 Design and Technical Overview	9

6.6 Team Section Responsibilities	9

7. Conclusion	10

Appendices	10

Appendix A – Entity Relationship Diagram	10

Appendix B – Admin Flow Diagram	10

Appendix C – Wireframes and Brand Design	11

Appendix D – User Journey Diagram	11

Appendix E – Product Grid (optional)	11

Appendix F – Site Map	11

Appendix G – Trello Board Structure and Workflow	11

Figure G1: PixelPals Trello Board Overview (Weeks 6–8)	11

(Right-click → Update Field → Update Entire Table once complete)

# 1. Team Information

## 1.1 Team Members and Roles

List each team member, their role, and main responsibility.

## 1.2 Belbin Roles

Identify each member’s Belbin role and how it supports the team.

## 1.3 Team Logo and Identity

Insert logo image here and describe colour scheme / brand identity.

# 2. Project Description

## 2.1 Project Overview

Briefly describe what your project is about, its purpose, and context.

## 2.2 Vision and Objectives

Write a short statement outlining your overall goal and measurable objectives.

## 2.3 Target Audience

Describe who your product is for (e.g. children, parents, accessible users).

## 2.4 Technologies and Tools

PixelPals is going to use certain technologies and tools for the current design stage and for future development of the system.

| Category | Technology and Tools used/planned | Purpose |
| --- | --- | --- |
| Backend development | Laravel (PHP), MySQL | Will be used to make user accounts, product data and parental controls. |
| Frontend development | HTML, CSS, JavaScript | Will be used to make the website interface and for browsing and selecting products. |
| UI/UX design | Figma, Canva | Used to create layout, logo and accessibility structure. |
| Version Control | GitHub | Used to store project work and control changes by using pull requests and commits. |
| Project Management | Trello, Discord | Trello is used to assign and track tasks with deadlines. Discord is used for team communication. |
| Documentation | Microsoft Word | Used to make and update the Software requirements design report. |

# 3. Functional Requirements

## 3.1 Introduction

Functional Requirements is based on what the system should do, This can done by the usage of features, specific actions, and behaviours so that it helps the user throughout the website. For the PixelPals Project, Function Requirements will make sure that system functionally will allow the users to register, sign in, placing orders and adding Parent control. Furthermore, Function Requirements will support both users and admins by providing features to manage and interact with the ecommerce website with ease .

## 3.2 Requirement List (FR1–FR5)

List and describe each functional requirement (FR1, FR2, etc.).

1.	The System will allow the users login and register

2.	The system will allow the users to add items into their baskets + place orders

3.	The System will allow admins to manage and view products

4.	The System will allow the users to add a parent to allow the parents monitor the users account

5.	The System will allow the users to place and order and review

# 4. Non-Functional Requirements

## 4.1 Performance

State any speed, responsiveness, or load time requirements.

## 4.2 Security

Parental Control and Data Privacy:

The PixelPals website is designed for children and parents, which means data protection must be prioritised at every stage of development. To achieve this, the system will include parental control features and account security to support safe and responsible use.

| Security requirement | Planned implementation |
| --- | --- |
| Child data privacy | Only essential user data will be collected, and the data will be stored securely in the database. |
| Parental control access | Parents will have access to screen time rules for children. |
| Password security | Passwords will be hidden and will have minimum length rules, so they cannot be easily guessed. |
| Access permissions | Only authorised members can change or update product information. |

Overall, these measures will keep the system suitable for children while giving parents reassurance and control over their child’s digital wellbeing.

## 4.3 Usability and Accessibility

Describe how your design accommodates different users and devices.

## 4.4 Maintainability

Documentation and structure:

The PixelPals system is designed to be easy to update and expand in the future. The team has used organised and traceable development practices to support all continuous improvements.

| Maintainability principle | Application in PixelPals |
| --- | --- |
| Clear folder structure | Creating organised files that are easy to locate, such as SRD, Drafts, Evidence and Docs files on GitHub. |
| Version control best practice | Team members will be their own branches on GitHub and use pull requests to the main area to avoid conflicts and track changes early. |
| Continuous documentation | All meeting notes, commit summaries and report document versions will be recorded throughout development. |
| Modular design approach | Frontend and Backend components will be built in small functional parts for easier updates and fixes. |

To summarise, all these approaches will support long-term maintenance by allowing new features and bug fixes to be added without difficulty.

# 5. Use Cases and Design

## 5.1 Use Case Diagram (optional)

Insert your use case diagram or describe it.

## 5.2 Use Cases – Products

Describe product browsing, searching, and filtering features.

## 5.3 Use Cases – Login & Basket

Describe login, account, and basket management features.

## 5.4 Interface Wireframes

Insert screenshots or sketches of your interface design.

## 5.5 Database Design (ERD)

Insert your ERD diagram and explain relationships between tables.

## 5.6 Flow Diagrams (Admin/User Journey)

Insert admin or user journey flow diagram.

## 5.7 Site Map

This section presents the PixelPals website site map, illustrating the complete navigation structure. It highlights how users move between pages such as Home, Products, Basket, and Account. Each branch represents a major user flow or feature area.

Home

├── Products

│   ├── Categories

│   └── Product Detail

├── Basket

├── Account

│   ├── Login / Register

│   └── Profile & Orders

└── Admin (protected area)

This hierarchy demonstrates how users will navigate through the application. The final visual site map diagram is included in Appendix F.

# 6. Project Management

## 6.1 Development Methodology

The PixelPals team adopted Agile methodologies to manage the development of the software requirements and design (SRD) report and to plan the structure of the PixelPals prototype.

The workload was structured into weekly sprints, with deliverables including drafted report sections from each team member and progress meeting notes. This approach targets issues specifically to ensure accuracy and efficiency, and allows for easy traceability.

Each week consisted of a weekly progress meeting, a plan for next week's progress meeting, individual task assignments via Trello, and updates on GitHub. The project manager ensured deadlines were realistic and that the progress aligned with the mark schemes. Team members were encouraged to communicate transparently and document each change for accountability and version control.

The cycle of planning, developing, reviewing and integrating mirrors Agile workflows in industry, and the team chose this method since it allowed adaptability and continuous improvement, which is important in software development.

## 6.2 Project Planning Tools (Trello)

The PixelPals team used Trello to plan, track and manage tasks for the Software requirements and design phase. The structure of Trello was visual, which kept the team time aware and organised.

The Trello Board was made up of lists, task cards and meeting cards. Each card was colour-coded by role, had due dates and checklists, and was moved across lists depending on its progress status.

### Table 6.2.1: Trello Lists and Their Purpose

| List name | Purpose/Description |
| --- | --- |
| Week 6 to do | Contained all tasks planned for Week 6, such as setting up Trello, writing the SRD report draft structure, and organising meetings. |
| Week 7 to do | Contained all tasks planned for Week 7, focused on completing SRD report sections and reviewing feedback from earlier drafts. |
| Week 8 to do | Contained all tasks planned for Week 8, final editing, formatting, and merging of the SRD report and Design alliance document before submission. |
| Currently doing | Showed tasks that were in progress or being reviewed by the project manager. |
| Upload to GitHub | Used to mark tasks and files that were ready to be uploaded to GitHub for version tracking and submission evidence. |
| Task card completed | Contained all finished tasks that were verified by the project manager or relevant lead. |
| Meetings done | Stored cards summarising weekly meetings and follow-up actions.. |
| Documents/Templates/Rules | Contained shared files like the SRD report template, colour-code rules, and team guidelines to maintain consistency.. |

A link to the full Trello board is provided below for reference:        https://trello.com/b/MgNq9DBY

Trello board screenshots are stored in the GitHub repository under “Evidence/ Trello Screenshots”, and the full Trello layout showing all team roles and weekly progress is displayed in Appendix G (Figure G1).

## 6.3 Communication and Collaboration

Describe how your team communicated (e.g., Discord, in-person meetings).

## 6.4 Version Control and File Management (GitHub)

The team used GitHub to store report drafts, evidence of project commitment and to track updates and changes. In terms of the process, each team member would make their own version of the branch and create commits of what was added or changed. When the update was finished, a pull request was sent to the project manager to review before merging it into the main branch.

The repository was named “Team 23 PixelPals” and was organised into clear folders:

- Term1A/: To keep GitHub submissions organised by term. It contains the Software requirements design (SRD) report, Docs and Evidence folders.

- SRD report/: SRD drafts from each member, submission plan, and final version of the SRD report.

- Docs/: Contains the Design Alliance document

- Evidence/:  Trello screenshots, meeting notes, and commit summaries

This structure kept the project organised and traceable. Notes on commits and pull requests are stored in “Evidence/ GitHub commits” within the repository.

The GitHub repository link is provided below for reference:

https://github.com/maeesa-ali/team_23_pixelpals

## 6.5 Design and Technical Overview

Summarise key design or technical decisions.

## 6.6 Team Section Responsibilities

Each member of the team was assigned specific sections of the report based on their role and strengths in the project. This ensured efficient collaboration and clear accountability.

| Name & Role | SRD report sections |
| --- | --- |
| Maeesa Ali (Project Manager & Backend Support) | 2.4 Technologies and Tools, 4.2 Security (Parental Controls & Data Privacy), 4.4 Maintainability, 6.1 Development Methodology, 6.2 Project Planning Tools, 6.4 Version Control & File Management, 6.6 Team Responsibilities, Appendix G Trello Board. |
| Russell Chamabe (Backend Developer) | 3.2 Functional Requirements (Backend), 5.5 Database Design (ERD), 4.4 Maintainability (Code), Appendix A ERD. |
| Joel Gyan Baffour (Systems Tester & Backend Support) | 4.1 Performance, 4.2 Security (Backend), 5.6 Flow Diagram (Admin Process), Appendix B Admin Flow Diagram. |
| Seher Yaser (UI/UX Designer) | 1.2 Team Logo & Identity, 4.3 Usability & Accessibility, 5.4 Wireframes, 5.7 Site Map, Appendix C Wireframes & Appendix F Site Map. |
| Toney Shajan (Quality Assurance) | 1.1 Team Roles & Belbin, 4.3 Accessibility (Testing), 6.3 Communication & Collaboration, 6.5 Design & Technical Overview (Technical Summary), 7 Conclusion, |
| Oscar Metcalf (Frontend Developer) | 3.2 Functional Requirements (Products Page), 5.2 Use Case – Products Page, Appendix E Product Grid |
| Jamaal Pickford (Frontend Developer) | 3.2 Functional Requirements (Accounts & Basket), 5.3 Use Case – Login & Basket, 5.6 Flow Diagram (User Journey), Appendix D User Journey Diagram |
| Dia Kaur (Content Creator) | 2.1 Project Overview, 2.2 Vision & Objectives, 2.3 Target Audience, 6.3 Communication & Collaboration (In-Person Meetings). |

Each member’s work contributed to the completion of the SRD report for Term 1A, which shows balanced teamwork and effective collaboration. The next stage of development will continue in Term 1B.

# 7. Conclusion

# Appendices

## Appendix A – Entity Relationship Diagram

Insert ERD diagram here.

## Appendix B – Admin Flow Diagram

Insert admin flow diagram here.

## Appendix C – Wireframes and Brand Design

Insert wireframe images and brand colours/fonts here.

## Appendix D – User Journey Diagram

Insert user journey diagram here.

## Appendix E – Product Grid (optional)

Insert product grid design or screenshots here.

## Appendix F – Site Map

Insert your final site map diagram (image or exported screenshot from Figma or Draw.io). Reference this appendix in Section 5.7.

## Appendix G – Trello Board Structure and Workflow

Figure G1: PixelPals Trello Board Overview (Weeks 6–8)
This figure shows the team’s Trello board used to plan and track SRD report progress.
Each list organised weekly tasks, deadlines, and responsibilities, and 
colour-coded cards displayed each member’s role and task status, supporting collaboration and clear time management.