# Week 10 Meeting Notes (PixelPals)

**Date:** 27th November

**Time:** 16:30 – 17:00

**Attendees:** Maeesa (PM), Jamaal, Joel, Seher, Russell, Oscar

**Location:** Online Meeting

---

## **Agenda**

1. Review MVP progress for Week 10

2. Identify remaining tasks for Week 11 (submission week)

3. Confirm responsibilities and priorities

4. Check alignment with the mark scheme

---

## **Progress by Member**

### **Jamaal**

- Login and registration pages completed

- Basket and checkout pages still need to be completed

- Will focus on functionality required for MVP

---

### **Joel**

- Contact page HTML completed

- Outstanding Trello tasks still need to be finished

- To push any updates into frontend folder before Thursday

---

### **Seher**

- Wireframes are halfway done

- Trello tasks remain outstanding

- Reviewing mark scheme (ongoing responsibility)

---

### **Russell**

- Report writing completed

- Will perform a full mark-scheme check to ensure all MVP requirements are covered

---

### **Oscar**

- Product page completed

- About Us and Home page still need to be created

- To follow the shared page template for consistency

---

## **Outstanding Tasks Before Submission (Week 11)**

- **Basket + Checkout functionality** – Jamaal

- **Home + About Us pages** – Oscar

- **Wireframes completion** – Seher

- **Contact page styling + integrations** – Joel

- **Mark scheme final checks** – Russell + Seher

- **Project structural review & XAMPP environment testing** – Maeesa

- **Trello tasks updated by all members**

---

## **PM Notes – Maeesa**

- Ensured all members understand their remaining MVP responsibilities

- Confirmed that all pages follow the shared header/footer template

- Preparing backend structure for testing

- Will assist with integration and ensure project runs on XAMPP for Week 11

---

## **Next Meeting**

**Date:** Week 11 (Submission Week)

**Focus:**

- Final integration

- XAMPP testing

- Demo preparation (flow + roles)